## Slide 1: Agile Sprint Planning Release 15_09

## Slide 2
What Is Agile: The Manifesto’s Twelve Values
The Agile Manifesto also contains twelve detailed values
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 3
Stakeholders
  Sponsor
  Subject matter experts
  Etc.
There are 7 to 9 people full time on a team. These are primarily developers and testers. Others may be added to the team as needed. Together they are responsible for the project’s success.
Scrum Team
ScrumMaster
Delivery Team :
- Application architect
- Developers
- Testers
- Analyst
- And others as needed…
Product Owner
Disruptions
The Scrum Team

## Slide 4
Characteristics of a Scrum Team
The Scrum Team is a small, cross functional team that is created at the beginning of the project and remains intact till the end.
Project Team
Project Team
Project Team
Agile Teams are
Small (5-9 people)
100% dedicated
Cross-functional
Cross-trained (“T-shaped” skills)
Self-empowered
Motivated
Collaborative
Cohesive
Collocated
Consistent
Rewarded as a team
Development
Quality Assurance (QA)
Product Management

## Slide 5
The Sprint Cycle
Verification Conditions describe the business logic
The Sprint cycle is the fundamental time management block of Agile.
The potentially shippable increment of software is production-worthy, but not necessarily released
Product Backlog Items (PBIs) express requirements and are typically in Story format1
The Sprint Backlog contains the tasks to deliver the PBI’s
Sprint Pre-Planning
Release Planning
Sprint
1 The Story format originated with Extreme Programming and has gained popularity with Scrum as the expression of Product Backlog Items (PBIs)
Sprint Planning Meeting
Sprint Review Meeting
Task 1
Task 2
Task 3
...
Sprint Backlog,
Verification Conditions
:
Working increment
of software (with documentation)
Work
Product Backlog
Sprint
Pre-Planning
Verify that...
Verify that...
Verify that...
As a…
I can…
so that…
Sprint Retro-spective
Release Planning
Daily
Scrum
2
week
iteration
Release Planning Artifacts (out of scope)

## Slide 6
Getting Started
Before a project starts, we need to create the backlogs identify an architectural model, and define a release plan. Then we can begin the sprint cycles
Project
Definition
Product Delivery
Release Planning
Release Planning Workshop

## Slide 7
Sprint Planning
1. Product Owner, Team, and other Stakeholders talk through Product Backlog Items and prioritization.
2. Team determines how much time it has available to commit during the Sprint
3. Team selects as much of the Product Backlog as it can commit to deliver by the end of the Sprint, and turns it into a plan
  - Validates commitment by breaking down into tasks with time estimates
  - Team decides who will do what, when; thinks through sequencing, dependencies, and so forth.

## Slide 8
Release 15_09 Sprint Planning
Lets run the Sprint Planning with the below sample items in our Factory Release 15_09.
We will do below activities as a part of this workshop:
Take one by one JIRA Items and analyze
Assign Story points to each items from “Testing Perspective” using Scrum Poker
Discuss why each of us think what point they gave
Re-do the above activity to get to a common agreed Story point for selected JIRA
Repeat above steps for one more JIRA item.

## Slide 9
Estimation Tool- T-Shirt, Point, Hours

## Slide 10
Story Points
Measure “Bigness”
  Complexity – How difficult it seems?
  Effort – How much of it there is?
  Risk – Current Knowledge
Relative Units
  Unit-less (Story points)
  Use analogy – Compare with other stories
Estimation values
  Planning Poker
  0, 1, 2, 3, 5, 8, 13, etc…

## Slide 11
RSR-1425
Summary: QA | RML | Personal User | Account Lock | When account locked user reset password , system does not accept new password(accepts old password)
Description:
Prerequisites: User must be registered on RML website.
Steps: 1. Login to Royalmail homepage with valid email ID & Invalid password. 2. Try to Account lock with Valid Email ID & Invalid Password with 5 number of time false attempts. 3. On 5 th time user account is locked message is displayed on RML page. 4. Request a new password for account locked user. 5. Reset a new password 6. when user reset a password from RML homepage , new password should be accepted
Expected result:
New Password should be accepted.
Actual result:
Error message is displayed when new password is entered.
When user enter old password which was associated with email during registration system accepts old password.
?

## Slide 12
RSR-1319
Summary: QT | RML | EIB | IE9 & IE10 | Text name is not in correct format
Description:
Steps: 1.Navigate to Royal Mail Homepage. 2.Login with EIB user. 3.Click on Access Enterprise Intelligent Barcode link from My profile page 4.Now, click on any of the tab from left hand panel menu 5.Verify the Text format
Expected result:
Text should be as ManageUsers_Chrome_QT.png
Actual result:
Not as Expected
Note: Issue is in IE9, IE10 Browsers only
?

## Slide 13
RSR-1216
Summary: QT & Prod | RML | EIB | Breadcrumbs are not correct on Multiple pages
Description:
Lets Refer JIRA for actual Scenarios.
?

## Slide 14
No Questions???

## Slide 15
Thank You